SAUCEDEMO APPLICATION

MANUAL TESTING – TEST PLAN

1. INTRODUCTION

1.1 Purpose

The purpose of this Test Plan is to define the testing strategy, scope, resources, schedule,and deliverables for manual testing of the SauceDemo web application. This document serves as a reference for planning, executing, and reporting test activities.

1.2 Application Overview

| Application Name | SauceDemo |
| --- | --- |
| Application URL | https://www.saucedemo.com/ |
| Application Type | Web Application |
| Testing Type | Manual Testing |
| Testing Level | System Testing |

2. OBJECTIVE

The objective of this test plan is to verify that the SauceDemo application functions correctly by validating the following end-to-end user workflows and application components:

- Login

- Product listing

- Add and Remove items from Cart

- Checkout process

- Logout

The primary objectives of testing are:

- Verify that the application meets functional requirements

- Ensure all critical user workflows function correctly

- Identify defects before release

- Validate system stability under normal user conditions

3. SCOPE

3.1 In Scope

| Module | Coverage |
| --- | --- |
| Login | Valid login, invalid login, locked user handling, error messages |
| Products Page | Product listing, sorting, product details, add/remove items |
| Cart | Cart validation, item quantity, remove items |
| Checkout | Checkout information, order overview, order completion |
| Logout | Logout functionality and session validation |

3.2 Out of Scope

| Item | Reason |
| --- | --- |
| Performance Testing | Not included in current manual test cycle |
| Security Testing | Outside project scope |
| Automation Testing | Planned for future phase |
| Mobile Testing | Desktop Chrome testing only |

4. TEST APPROACH

4.1 Testing Types

- Functional Testing

- Smoke Testing

- Basic UI Validation

- Limited Regression Testing

- Exploratory Testing

4.2 Testing Methodology

- Test cases will be designed and executed manually using Excel

- Defects will be logged and tracked using Excel (JIRA optional)

- Screenshots will be captured as supporting evidence where required

5. TEST ENVIRONMENT

| Environment Component | Details |
| --- | --- |
| Operating System | Windows 10 / Windows 11 |
| Browser | Google Chrome (Latest Version) |
| Device | Laptop / Desktop |
| Network | Stable Internet Connection |
| Test URL | https://www.saucedemo.com/ |

6. TEST DATA

| User Type | Username | Password |
| --- | --- | --- |
| Standard User | standard_user | secret_sauce |
| Locked User | locked_out_user | secret_sauce |
| Problem User | problem_user | secret_sauce |
| Performance Glitch User | performance_glitch_user | secret_sauce |

7. ENTRY CRITERIA

Testing activities will commence once the following conditions are met:

- Application URL is accessible

- Test environment is available

- Test cases are prepared and reviewed

- Required test data is available

8. EXIT CRITERIA

Testing will be considered complete when:

- All planned test cases are executed

- All identified defects are logged and communicated

- Test Summary Report is prepared

- Critical and major defects are documented

9. ROLES AND RESPONSIBILITIES

| Role | Responsibilities |
| --- | --- |
| Tester | Test case preparation, test execution, defect reporting, test summary |
| QA Lead | Review test cases, monitor execution progress |
| QA Manager | Final approval of test deliverables |

Note: For this project, Tester role is performed by a single QA resource.

10. DELIVERABLES

| Deliverable | Description |
| --- | --- |
| Test Plan | Defines testing scope and strategy |
| Test Scenarios | High-level test coverage |
| Test Cases | Detailed test execution steps |
| Bug Report | Defect tracking document |
| RTM | Requirement Traceability Matrix |
| Test Summary Report | Overall testing outcome |

11. RISKS AND MITIGATION

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Demo application instability | Test failures | Re-execution and documentation |
| Browser caching issues | Incorrect results | Clear cache or use Incognito |
| Limited test scope | Reduced coverage | Plan additional test phases |

12. ASSUMPTIONS

- SauceDemo is a stable demo application used for QA practice

- Manual testing is limited to Google Chrome browser

- No third-party integrations are part of this test cycle

13. APPROVALS

| Name | Role | Approval Status |
| --- | --- | --- |
| Alok Kumar | Tester | Approved |

DOCUMENT END